Chapter 4. System Design

4.2 System data and database design

Fig: modified_weatherDF.info()

Fig: modified_weatherDF.head()

modified_weather_df.describe()

4. 3. System Implementation and Connectivity design

Discuss with vinay

4.4. System User Interface Design

Screenshots of the application

4.5 System API Design and logic design

I think, It doesn’t  apply to our project

5. System Implementation

5.1. System Implementation Summary

5.1.1 System Design

- Completed %: 100%

- Open issues: No Issues

- Recommended solutions: NA

5.1.2 System Implementation

- Completed %: 90%

- Open issues: Integration in progress, Apache Spark Features implementation

- Recommended solutions: All the team members working to integrate their component as a system

5.1.3 System Testing and Experiment

- Completed %: 70 %

- Open issues: Performance testing and  Regression Testing

- Recommended solutions:  Selenium, Apache Jmeter and pytest will be used for testing. Team members will verify the end to end flow

5.1.4. Demo

- Completed %: 80%

- Open issues: Apache Spark Features and connecting php with python

- Recommended solutions:  Team members are working on the flow to make it work.

5.2. System implementation issues and resolutions:

While developing the project we faced quite a few issues, some of them are mentioned below with their resolution.